## Slide 1: System for Managing Academic Information

## Slide 2: Why Agile worked for us?

## Slide 3
The Agile method was appropriate for our project because:
  the requirements were given in the beginning and did not change while implementing the project
  the members of the team already knew each other very well
  both the common background of all the members and the specific knowledge of each member helped the team to develop a successful project
In the first meeting, the functionalities were discussed and then divided into tasks.
For each task it was established whether or not it could be done and the time needed in order to implement it.
Each member was assigned certain tasks based on his/her knowledge and abilities.
In the several meetings that we had each week, the progress and problems encountered were discussed.

## Slide 4: The Solution Proposed for Solving the Problem

## Slide 5
In order to challenge the team members to improve their programming skills, it was decided that a web application will be implemented and the technologies used would be some that most of the members had not worked with before.
The team decided that the most appropriate design pattern for this application was Model-View-Controller.
The starting point of the implementation was to create the class diagram that helped us understand what the model and the database had to look like.
The development of the application was split into backend and frontend. In the end, the two were merged using a proxy server.

## Slide 6
Backend
The technologies used:
  Spring
  Hibernate
  JUnit
  MySQL
  Apache Tomcat
In the beginning, the model and the database were concomitantly created based on the class diagram.
After the connection to the database was created, the CRUD operations for each entity were implemented, using Hibernate.
The last part was to implement the controllers.
Frontend
The technologies used:
  Angular JS
  JavaScript
  Lodash
  JQuery
  Bootstrap
  HTML
  CSS
All the models were mapped according to the business requirements, using different technologies.
Data validation was implemented for the login, add and update functionalities.
Adjustments were made in the end, in order to match it to the backend implementation.

## Slide 7: The Originality of Our Solution
The fact that the implementation of the project was split into backend and frontend gave us the possibility to work concomitantly on both.
Furthermore, the fact that the backend does not take into account the way in which the frontend was implemented, gives us the flexibility to have different types of UI clients, like:
  Mobile
  Desktop
  Web

## Slide 8: The Difficulties Encountered & The Manner by Which They Were Bypassed
The fact that the database and the model were created concomitantly led to some inconsistencies in the model. The team as a whole decided some small modifications had to be made to some classes in the model because the database was correct.
Working at the same time both on the frontend and on the backend in order to speed up the process, caused certain problems due to the fact that there was not a perfect match between the two parts. In order to solve this problems, the members that worked on the backend and the ones that worked on the frontend discussed the best way in which the problems could be solved.

## Slide 9
Because the schedules of each team member were different and the time was limited, finishing the tasks on time was difficult.
As some of the technologies used were new for some of the members, they had to spend time on getting familiar with them. Also, the members that had previously used those technologies were able to offer advice, support and help when it was needed.
The fact that we had to write the application according to strict business requirements and could not change any functionality made us come across certain problems that were fixed by adapting to the situation.

## Slide 10: The Positive and Negative Aspects of This Lab
Positive Aspects
Writing this project gave us the opportunity to:
  learn more about the Agile method
  learn new technologies
  develop our team-work skills
  engage in the full cycle of developing an application
  learn how to collaborate with persons that have different programming skills and knowledge
Negative Aspects
The time necessary in order to develop such a complex application was too short.

## Slide 11: Conclusions
This laboratory gave us the chance to see how each step from the development cycle looks like and how certain decisions taken at a moment in time will affect some future aspects of the project.
We learned how to overcome certain problems as a team.
We had the opportunity to see the way in which peer-to-peer learning can help you grow and develop your skills.
We learned how to write and adapt a project, based on strict business requirements.

## Slide 12: TEAM MEMBERS
Clapa Lucian
Cosma Diana
Corbu Radu
Cioba Catalin
Ciubancan Dana
Ceclan Bianca
Diaconu Nichita
Rus Dana
GROUP 923